Ariana Hernandez

CS 250

June 21, 2026

Final Project: Sprint Review and Retrospective

As a ChadaTech began to pilot the possibility of shifting it’s entire methodology to Scrum based on the success of the SHNU Travel project. Using the agile methodology, there were four roles within the team: Product Owner, Scrum Master, Tester and Developer. These classes provided success to the SNHU Project. Each role had important roles to provide for the team to properly be able to finish this project.

To begin, the Product Owner had many important jobs. The product owner is the representative of the business. The product owner has the job of being in contact with the clients and receiving criticisms and praises while also speaking on behalf of the team to reasonable demands. Product owners are also in charge of managing the backlog of the products. The product owner was successful in this SNHU Project especially due to the creation and upkeep of the Product Backlog. As the role of a Product Owner, the making and sizing the requests made it easier to prioritize and complete tasks later on. The user information allowed the whole team to see just what was being desired from the website. As the SNHU Travel job was wanting to stay within the top 5 travel sites, pleasing the consumers is a very important role.

Next, the Scrum Master. The role of Scrum Master is to ensure that the team is communitive and productive (Overeem). Making sure that the team has goals insight for the tasks to accomplish within the day allows for individuals to understand and acknowledge their own expectations. The role of Scrum Master brought success to the SNHU Travel Project because of the planning of sprints and understanding the importance of communication between team roles. Using the the backlog as a means to prioritize goals and production is another role of theirs. Scrum Master’s role was necessary to the success of the SNHU Travel project because it kept the team on topic and also allowed for the team to focus on their main tasks and not worry about the small issues.

Next, the Testers. The testers are a job that is in contact with all members of the team the most. Testers are meant to inspect the user stories and test the codes to make sure the desired results are achieved. Tester’s jobs are continuous throughout the whole project. Testers constantly work on testing the code and detailing what could be done to further the results to fit any and all expectations. The tester role was very important to SNHU Travel’s success because of the work of using user stories and ultimately adjecting the code to create results that the consumers will want to see. Testers are necessary to a scrum team because they focus on getting the correct results that meet expectations.

Lastly, the role of developers. The developers are the backbone of the team because they are tasked with creating the software and code of the project. In the scrum meetings, developers take in what is wanted from the code and they work to keep the code simplified and manageable for any new adjustments. Developers brought the whole result to the SNHU Travel’s project, they constantly worked with the expectations and adjusted the results so that the consumers and clients would both be pleased. This is a crucial role for any scrum team.

Communication was the key part of the success of SNHU Travel’s project. In this project, emails and direct communication were both used to properly relay thoughts. In the role of being a tester, having emails with the Product Owner showed the importance of emails for clarification. In the group discussion, being a developer, I was able to directly comment on my team member’s post to agree or disagree with their thoughts. It was nice to be able to relay my thoughts on how I viewed the goals of my role while also thinking of the team’s productivity. Communication brought the team together while also allowing for the team member’s to properly voice their own opinions.

For Agile organizational tools, I learned a lot about the work of Azure Boards.  The use of Azure Boards is to have the team keep track of all ongoing tasks and projects (Cobb). There could be scheduled meetings or just reminders to check in on details within the team. Many people use the tool to keep track of their own personal workload. Allowing team members to use the same tool to have a visual compass of the work they have to do and the work they’ve done can help them progress more effectively. This was shown in the way that the steps of the SNHU Travel’s workload was divided up and processed thorough each step.

The pros and cons of using the Scrum- Agile approach with SNHU Travel’s project are apparent. The pros begin with allowing creativity and communication to blossom in the work between the different roles. The use of team roles allowed for more work to get done quickly which increased productivity. The cons begin with the fact that a new practice will create a wave of confusion on what order of way things are supposed to move. However, with time, the confusion settled. Overall, I believe a Scrum-Agile approach was the best choice for the SNHU project. The way the team roles were divided made sense for this project, there was an ease flow of the work and communication between the teams which allowed for productivity to proceed correctly. There are many improvements that could be made but over all the clear and simple discussions of expectations allowed for the success of SNHU Travel’s project.

Sample Tester Email:

To: [Product Owner]

Subject Line: User Stories Details

Hello {Product Owner},

I am forming this email as a way the test team is currently working on developing the SNHU Travel Site. There are a few details that we have a desire to get a bit more clarification on. Looking at the backlog, User Story ID #2 has some rather lacking details that we are a bit stumped on what is being asked. Could you clarify a few details for us it would be greatly appreciated!

User Story ID #2: Personalized List

“Have a personalized list of vacations based on previous vacations or profile”

For this requirement, would it be best to make the list be based on vacations the user previous went on? If so, would a criteria of adding vacations to a profile need to be added for the users. Having the personalized list change bit by bit with newer vacations being added?

Or is the list best made from the user adding types of vacations they went on and having the preferences already attached to their profile so the personalized list only really changes when they User changes their profile?

Whenever you can get back to us with any clarifications it would be a huge help!

Thanks,

{Tester}

To: {Tester}

Re: User Stories Details

Hello {Tester},

Thank you for your inquiries on the User Stories ID #2. After getting further clarification and understanding of what the client’s are imagining for the SNHU Travel Site, it seems your team’s first idea: Having the personal lists update continuously with vacations being added to a User’s Profile, is the best way to develop this condition.

If you have any more questions or concerns, please contact me whenever you need.

Thank you,

{Product Owner}

Sample Developer Email:

To: [Product Owner’s Name] and [Tester’s Name]

Subject: Wellness Vacation Feature Update

Hello [Product Owner’s Name] and [Tester’s Name],

Regarding the request to focus on detox/wellness travel, I need some more information move forward with development under this new plan.

[Product Owner], in order to gain a better understanding of the new requirements, I need updated user stories and clarification on the following:

What defines “detox/wellness travel”? How will we determine what destinations fit this definition?

[Tester], since user stories will be updated, I will also need updated test cases. This will give me the acceptance criteria needed to create passable code for the new requirements.

Thanks,

[Developer]

References

Cobb, Charles G. (2015). The Project Manager's Guide to Mastering Agile: Principles and Practices for an Adaptive Approach. Wiley.

Overeem, B. (2016). Characteristics of a Great Scrum Team (pp. 1-12). Scrum.org. chrome-extension://efaidnbmnnnibpcajpcglclefindmkaj/https://scrumorg-website-prod.s3.amazonaws.com/drupal/2016-08/Characteristics%20of%20a%20Great%20Scrum%20Team.pdf

The Purpose of the Five Scrum Events. Scrum.org. Retrieved May 15, 2026, from https://www.scrum.org/resources/blog/purpose-five-scrum-events