## Slide 1: SHIFTING TO AGILE METHODOLOGY
Ariana Hernandez
CS 250

## Slide 2: Agenda
Introduction
Team Roles
Phases
Of Agile
Waterfall Development
Deciding
Waterfall vs Agile
Presentation Title

## Slide 3: Introduction
The focus of this presentations is to give a thorough overview of the Agile methodology that is being introduced to Scrum teams. The topics of team roles, agile phases, waterfall development, and an ultimate choice will be discussed.

## Slide 4: AGILE TEAM ROLES
The Multiple
Team members
Of Scrum

## Slide 5: SCRUM TEAM ROLES
Maximizes the value of the product and the work of the Development team.
Sole person responsible for managing the Product Backlog.
Represents the business.
Provides direction to the team and prioritizes the work to be done.
Ensures Scrum is understood and enacted.
Ensures that the Scrum team adheres to Scrum practices and rules.
Ensures effective Product Backlog management.
Removes challenges slowing progress.
Defines acceptance criteria and acceptance tests.
Tests code and inspects user stories.
Executes multiple test runs
Analyzes test results.
Collaborates with the team to resolve any issues and defects.
Designs the code
Works to develop the code according to wanted results
Participates in peer reviews.
Collaborates with the team to produce just enough design so there is room to iterate.
Cleans code routinely
Adjusts to new demands and changes quickly
PRODUCT
OWNER
SCRUM MASTER
TESTER
DEVELOPER

## Slide 6: PHASES OF AGILE
The steps of agile
and their meaning

## Slide 7: Phases of Agile
Phases | Agile Methodology
Planning | Constantly on the board as agile methods promote creative new input
Requirements | New additions that keep the project adapting and changing
Design | Creating the work and receiving feedback with much trial and error
Development | Information is gathered and worked on through experimentation
Testing | Testing the work with gathered information
Deployment | Sending the work to hear feedback from the Product Owner or Client
Maintenances | Continuously working on the work to keep up maintenance

## Slide 8: WATERFALL DEVELOPMENT
How Waterfall Methodology
contrast to Agile

## Slide 9: WATERFALL METHOD
  Traditional work environment
  Linear and Plan focused
  Thoroughly look over documents before starting
  Starting development based solely on the exact expectations
  The typical process of waterfall follows:
Analysis
Design
Testing
Maintenance

## Slide 10: WATERFALL: CONTRAST
For the SNHU Travel project, using Waterfall would have caused a different approach because we wouldn’t have experienced multiple roles but rather just one.
The requirements would have been stated clearly from the start
No creative or vague changing, we would have followed the expectations of the clients exactly as they wanted
Working through the development first would have had testing pushed for last, making any changes or additions potential risks of rewriting the whole code.

## Slide 11: CHOOSING WATERFALL vs AGILE
Choosing Waterfall
For Traditional Work environment
For newer developers who may lack experience
Strict deadlines
Expectations or Results are unchanging
Choosing Agile
Work environment who prioritizes creativity and continuity
Team members with extensive experience
Lax deadlines
Expectations/Results are adapting continuously

## Slide 12: Summary
In conclusion, shifting to an Agile Methodology for Scrum Teams is a developing technique that proved to be useful during the SNHU Travel project. ChadaTech’s team will find many benefits that far outweigh the setbacks when shifting to an Agile Team Methodology. Productivity, Creativity, and Collaboration are sure to grow expeditiously during an Agile shift.

## Slide 13: REFERENCES
Cobb, C. G. (2015). The Project Manager’s Guide to Mastering Agile: Principles and Practices for an Adaptive Approach (1st ed.) [E-book]. Wiley.
CS250-Module One: SDLC Methodologies. (2022). [Slides]. SNHU-Media. http://snhu- media.snhu.edu/files/course_repository/undergraduate/cs/cs250/storyline/mod1/story _html5.html
SDLC - Waterfall Model. (n.d.). TutorialsPoint. https://www.tutorialspoint.com/sdlc/sdlc_waterfall_model.htm